## Slide 1
ASTRODIG LLC
AstroDig LLC - Prospecting architecture review - Capital and Readiness Briefing
2025-10-15 | Board confidential | 1
Prospecting architecture review
Q3 2025; requested decisions, not recorded approvals.
BOARD CONFIDENTIAL
Notes: Prospecting architecture review Q3 2025; requested decisions, not recorded approvals.

## Slide 2
ASTRODIG LLC
The decision in front of the board
2025-10-15 | Board confidential | 2
Maintain bounded development and contracted delivery
Defer optional feature breadth to preserve verification quality and service capacity
Require direct characterization evidence before authorizing extraction-scale expansion.
Notes: Maintain bounded development and contracted delivery Defer optional feature breadth to preserve verification quality and service capacity Require direct characterization evidence before authorizing extraction-scale expansion.

## Slide 3
ASTRODIG LLC
Services fund only part of development
2025-10-15 | Board confidential | 3
01
Q3 revenue: $12,220,000.
02
Q3 operating result: $-2,977,000.
03
Operating losses remain visible; expected asteroid sales are excluded.
Notes: Q3 revenue: $12,220,000. Q3 operating result: $-2,977,000. Operating losses remain visible; expected asteroid sales are excluded.

## Slide 4
ASTRODIG LLC
Income and spending bridge
2025-10-15 | Board confidential | 4
Chart: 
| Revenue | COGS | Opex | Operating result
USD | 12220000 | 4643600 | 10553400 | -2977000
Research and verification capacity is maintained ahead of mission deployment.
Notes: Research and verification capacity is maintained ahead of mission deployment.

## Slide 5
ASTRODIG LLC
Available-quarter performance
2025-10-15 | Board confidential | 5
Chart: 
| Q1 | Q2 | Q3
USD | 9400000 | 10810000 | 12220000
Accepted contracted work drives recognition; the series is not a mining forecast.
Notes: Accepted contracted work drives recognition; the series is not a mining forecast.

## Slide 6
ASTRODIG LLC
Capacity and commitments
2025-10-15 | Board confidential | 6
01
Period-end headcount: 193.
02
Contracted backlog: $97,760,000.
03
Completed work packages: 45.
Notes: Period-end headcount: 193. Contracted backlog: $97,760,000. Completed work packages: 45.

## Slide 7
ASTRODIG LLC
Current ground-development scope
2025-10-15 | Board confidential | 7
prospecting payload review
Authorize the defined ground-development campaign only
No mining reserve or commercial resource claim is made.
Notes: prospecting payload review Authorize the defined ground-development campaign only No mining reserve or commercial resource claim is made.

## Slide 8
ASTRODIG LLC
Technical risk and stop condition
2025-10-15 | Board confidential | 8
01
resource uncertainty
02
Stop expansion when a critical verification discrepancy remains open.
03
Retain failed trials and owned discrepancy dispositions.
Notes: resource uncertainty Stop expansion when a critical verification discrepancy remains open. Retain failed trials and owned discrepancy dispositions.

## Slide 9
ASTRODIG LLC
Strategy is a sequence of conditional gates
2025-10-15 | Board confidential | 9
01
2028: Prospecting spacecraft design review; depends on verified payload interfaces and approved funding.
02
2030: Direct asteroid characterization; depends on launch access, mission authorization, and spacecraft performance.
03
2032: Resource extraction demonstration; depends on characterization evidence, extraction readiness, and funded mission operations.
Notes: 2028: Prospecting spacecraft design review; depends on verified payload interfaces and approved funding. 2030: Direct asteroid characterization; depends on launch access, mission authorization, and spacecraft performance. 2032: Resource extraction demonstration; depends on characterization evidence, extraction readiness, and funded mission operations.

## Slide 10
ASTRODIG LLC
Preferred scope versus broader features
2025-10-15 | Board confidential | 10
01
Preferred: Maintain bounded development and contracted delivery.
02
Alternative: Expand optional functionality before verification closure.
03
Tradeoff: Defer optional feature breadth to preserve verification quality and service capacity.
Notes: Preferred: Maintain bounded development and contracted delivery. Alternative: Expand optional functionality before verification closure. Tradeoff: Defer optional feature breadth to preserve verification quality and service capacity.

## Slide 11
ASTRODIG LLC
Requested actions and accountable owners
2025-10-15 | Board confidential | 11
1
Scope: Retain prospecting payload review as the current development priority. Owner: Quinn Mercer; due 2025-11-15.
2
Verification: Close critical discrepancies before adding optional campaign scope. Owner: Sasha Linden; due 2025-11-15.
3
Finance: Maintain service delivery and report development spending separately from any prospective mining economics. Owner: Casey Marlow; due 2025-11-15.
4
2032 goal: Retain the conditional demonstration goal; do not represent future milestones as approved missions. Owner: Avery Rowan; due 2025-11-15.
Notes: Scope: Retain prospecting payload review as the current development priority. Owner: Quinn Mercer; due 2025-11-15. Verification: Close critical discrepancies before adding optional campaign scope. Owner: Sasha Linden; due 2025-11-15. Finance: Maintain service delivery and report development spending separately from any prospective mining economics. Owner: Casey Marlow; due 2025-11-15. 2032 goal: Retain the conditional demonstration goal; do not represent future milestones as approved missions. Owner: Avery Rowan; due 2025-11-15.

## Slide 12
ASTRODIG LLC
Approve bounded development, not a mission
2025-10-15 | Board confidential | 12
requested; not represented as approved in the board briefing
No mission authorization or resource reserve is represented.
Keep the 2032 objective conditional on evidence, funding, and access.
Notes: requested; not represented as approved in the board briefing No mission authorization or resource reserve is represented. Keep the 2032 objective conditional on evidence, funding, and access.